# ShopNest — Manual QA Portfolio (Word Export)

QA owner: Aparna Patnaik

Compiled bundle for interviews: SRS excerpts, Test Plan, Scenarios, Techniques, RTM, Defects, Test Cases summary.

As of: 10 May 2025 · Execution window: 01 May 2025 – 09 May 2025

# 01 SRS Software Requirements Specification

## Software Requirements Specification (SRS)

Project: ShopNest — E-Commerce Web Demo (Manual QA Portfolio)  
Version: 1.0  
Date: 1 May 2025  
Author: Aparna Patnaik — Manual QA

---

## 1. Introduction

## 1.1 Purpose

This document specifies the functional and non-functional requirements for ShopNest, a browser-based e-commerce demo used for manual testing practice, interview portfolios, and ATS-friendly résumé keywords (test planning, test cases, RTM, defect lifecycle).

## 1.2 Scope

ShopNest provides: user registration, login, product browsing, search, shopping cart, checkout capture, mock payment, and order confirmation. Out of scope: real payment processing, inventory sync, email delivery, admin back-office, mobile native apps.

## 1.3 Definitions

| Term | Meaning |
|------|---------|
| UAT | User Acceptance Testing |
| RTM | Requirements Traceability Matrix |
| BVA | Boundary Value Analysis |
| EP | Equivalence Partitioning |

## 1.4 References

- IEEE 29148-style structure (adapted for fresher portfolio brevity)
- Internal: `KNOWN_ISSUES.md` (seeded defects for practice)

---

## 2. Overall Description

## 2.1 Product Perspective

ShopNest is a static multi-page website with client-side scripts. Data persists in localStorage on the user’s machine only.

## 2.2 User Classes

- Guest: browse catalog, search, add to cart.
- Registered / logged-in shopper: checkout and payment (demo rules apply).

## 2.3 Operating Environment

Modern evergreen browsers (Chrome, Edge, Firefox) on desktop or tablet. JavaScript enabled.

## 2.4 Design Constraints

No server API; session is device-local. Demo credentials documented on the login page for predictable testing.

---

## 3. Functional Requirements

| ID | Requirement | Priority |
|----|-------------|----------|
| FR-AUTH-01 | System shall allow a new user to register with name, email, password, confirmation | Must |
| FR-AUTH-02 | System shall validate email format and minimum password length (8) | Must |
| FR-AUTH-03 | System shall allow login with correct email/password | Must |
| FR-AUTH-04 | System shall reject invalid credentials with accurate messaging | Should |
| FR-AUTH-05 | Logged-in state shall persist across pages until logout | Must |
| FR-CAT-01 | System shall display product list with name, category, SKU, price | Must |
| FR-CAT-02 | System shall allow adding products to cart with configurable quantity | Must |
| FR-SRCH-01 | Search shall return consistent results regardless of letter case | Should |
| FR-CART-01 | Cart shall show line totals and order subtotal correctly | Must |
| FR-CART-02 | User shall update quantity (1–99) and remove line items | Must |
| FR-CHK-01 | Checkout shall collect street, optional line 2, city, postal code | Must |
| FR-CHK-02 | Checkout shall reject invalid / empty mandatory address fields | Must |
| FR-PAY-01 | Payment page shall display order subtotal | Must |
| FR-PAY-02 | Mock payment shall succeed for valid-format test cards without failure trigger | Must |
| FR-PAY-03 | Failed payment shall show clear reason | Should |
| FR-ORD-01 | Confirmation page shall display order id and line items | Must |

---

## 4. Non-Functional Requirements

| ID | Category | Statement |
|----|----------|-------------|
| NFR-USA-01 | Usability | Primary flows completable without training in under 5 minutes |
| NFR-ACC-01 | Accessibility | Forms expose labels; errors associated with fields where feasible |
| NFR-PER-01 | Performance | Typical interactions respond on local file/open without noticeable lag |
| NFR-SEC-01 | Security | Demo only — no real PII processing; passwords not transmitted |

---

## 5. Assumptions & Dependencies

- Tester has file access to open `demo-app/index.html` or serves folder via lightweight static server.
- Clock used for order IDs is client system time.

---

## 6. Acceptance Criteria (high level)

- Happy path: register → login → add item → checkout → pay (success card) → confirmation shows matching items and totals.
- Documented defects in `KNOWN_ISSUES.md` are reproducible and logged in the defect register for learning purposes.

---

*End of SRS (portfolio edition)*

# 02 Test Plan

## Master Test Plan — ShopNest E-Commerce Demo

Document ID: TP-SHOPNEST-1.0  
Version: 1.0 | Date: 3 May 2025  
Test Manager / Author: Aparna Patnaik

---

## 1. Test Plan Identifier

ShopNest Manual Test Plan covering authentication, catalog, search, cart, checkout, payment, and order confirmation for the static demo build.

## 2. Introduction

## 2.1 Objectives

- Verify implemented features against the SRS.
- Practise black-box manual techniques: EP, BVA, smoke, sanity, regression.
- Produce traceable evidence (test cases ↔ requirements ↔ defects).

## 2.2 Scope

In scope: UI workflows listed in SRS §3.  
Out of scope: API automation, load testing, security pen-test, cross-browser exhaustive matrices (time-boxed portfolio project).

## 2.3 References

- SRS: `01_SRS_Software_Requirements_Specification.md`
- Known issues: `KNOWN_ISSUES.md`

## 3. Test Items

HTML/CSS/JS assets under `demo-app/` including: `index.html`, `login.html`, `register.html`, `products.html`, `cart.html`, `checkout.html`, `payment.html`, `order-confirmation.html`.

## 4. Features to Be Tested

Authentication, registration validation, product listing, search, cart maths and UX, checkout validation, payment messaging, confirmation content, navigation/header consistency.

## 5. Features Not to Be Tested

Email OTP, password reset email, real card vaulting, inventory deduction server-side.

## 6. Approach

- Manual exploratory sessions time-boxed (e.g. 45 min) per build.
- Scripted regression pack (see `07_Smoke_Sanity_Regression.md`).
- Defects logged with severity (impact) and priority (scheduling).

## 7. Pass / Fail Criteria

| Level | Criteria |
|-------|----------|
| Pass | Expected result matches test case; no blocking defect |
| Fail | Observable deviation with repro steps; logged |
| Blocked | Cannot execute due to environment / dependency |

## 8. Suspension & Resumption

Suspend if demo assets fail to load (broken paths). Resume after fix or workaround documented.

## 9. Test Deliverables

Test scenarios, detailed cases (50+), RTM, defect log, test summary report, exported workbook (`exports/output/`).

## 10. Environmental Needs

Browser + local file protocol or `npx serve demo-app` (optional).

## 11. Staffing & Training

Single fresher QA owner; familiar with basic web inspection (DevTools optional).

## 12. Risks & Mitigations

| Risk | Mitigation |
|------|------------|
| localStorage cleared mid-run | Note preconditions; re-seed cart |
| “Works on my machine” | Capture browser + version in defect |

## 13. Schedule (May 2025 — illustrative)

| Phase | Dates |
|-------|--------|
| Test design & review | 1 May – 2 May 2025 |
| Cycle 1 execution | 3 May – 7 May 2025 |
| Defect retest / smoke | 8 May – 9 May 2025 |
| Test summary report | 10 May 2025 |

---

*End of Test Plan*

# 03 Test Scenarios

## Test Scenarios — ShopNest (High-Level)

Author: Aparna Patnaik · Version date: 4 May 2025

Scenarios are user journeys. Each scenario decomposes into multiple test cases in the Excel/Word export.

---

## S-AUTH-01 Registration happy path

Actor: New shopper  
Goal: Create account and land on home logged in  
Pre: Browser cache cleared or incognito  
Main: Open Register → valid data → submit → redirected home with greeting.

## S-AUTH-02 Login happy path

Actor: Returning shopper  
Goal: Access protected checkout  
Pre: Valid demo credentials  
Main: Login → navigate to cart/checkout.

## S-AUTH-03 Login negative

Actor: Attacker / mistaken user  
Goal: System denies access  
Main: Wrong password → accurate error (linked to DEF-001).

## S-CAT-01 Browse & add

Actor: Guest or logged-in  
Goal: Populate cart from catalog  
Main: Catalog → set qty → add → verify badge.

## S-SRCH-01 Search consistency

Actor: Shopper  
Goal: Same semantic query returns stable results  
Main: Compare `LIFESTYLE` vs `lifestyle` (linked to DEF-005).

## S-CART-01 Update quantities

Actor: Shopper  
Goal: Correct totals  
Main: Change qty across boundaries 1, 9, 10, 11 (BVA for DEF-003).

## S-FLOW-01 End-to-end purchase

Actor: Logged-in shopper  
Goal: Paid order confirmation  
Main: Cart → checkout valid address → pay with success card → confirmation.

## S-FLOW-02 Checkout validation

Actor: Shopper  
Goal: Invalid address blocked  
Main: Whitespace city only (DEF-002).

## S-PAY-01 Decline path clarity

Actor: Shopper  
Goal: Understand failure  
Main: Card containing `0000` (DEF-006).

## S-UI-01 Visual consistency

Actor: Shopper  
Goal: Professional layout  
Main: Compare footer alignment cart vs home (DEF-004).

---

*Scenarios map to smoke (subset) and full regression.*

# 04 Severity and Priority Classification

## Severity & Priority — How This Portfolio Uses Them

Author: Aparna Patnaik · Version date: 5 May 2025

A quick, interviewer-friendly explanation: Severity is “how bad is it for the user/business?” Priority is “how soon should we fix it?” They often correlate — but not always (e.g. rare edge case with high severity might be lower priority if release is tomorrow).

---

## 1. Defect Severity (impact)

| Level | Definition | Example in ShopNest |
|-------|------------|---------------------|
| S1 — Critical | Core business flow broken; data loss; security breach | Cannot complete payment for any card (not our demo) |
| S2 — Major | Major feature broken; workaround painful | Checkout accepts invalid city; misleading login lock message |
| S3 — Minor | Feature impaired but usable | Search case inconsistency; vague decline message |
| S4 — Trivial | Cosmetic / typo | Slight footer misalignment |

## 2. Defect Priority (scheduling)

| Level | Definition |
|-------|------------|
| P1 — Immediate | Stop ship / hotfix |
| P2 — High | Next sprint / release candidate blocker |
| P3 — Medium | Scheduled backlog |
| P4 — Low | Nice-to-have when capacity allows |

## 3. Sample mapping (portfolio)

| Defect | Severity | Priority | Rationale (human voice) |
|--------|----------|----------|-------------------------|
| DEF-002 | S2 | P1 | Bad addresses can slip through — shipping chaos later. |
| DEF-001 | S2 | P2 | Users panic about “locked” account — support noise. |
| DEF-006 | S3 | P2 | Payment fails but user does not know why — frustrating. |
| DEF-003 | S2 | P2 | Money maths issues erode trust fast. |
| DEF-005 | S3 | P3 | Annoying, but people can try lowercase. |
| DEF-004 | S4 | P4 | Does not block buying; polish item. |

---

*Use this table in interviews to show you understand triage conversations between QA, Dev, and Product.*

# 05 Requirement Traceability Matrix

## Requirement Traceability Matrix (RTM)

Project: ShopNest Demo | RTM Version: 1.0 | Date: 7 May 2025 | Maintained by: Aparna Patnaik

Legend: TC = Test Case ID prefix from workbook (`TC_*`). Coverage means at least one scripted case exists.

| Req ID | Requirement summary | Test scenarios | Representative test cases | Coverage |
|--------|---------------------|----------------|---------------------------|----------|
| FR-AUTH-01 | User registration | S-AUTH-01 | TC_REG_001, TC_REG_002 | Yes |
| FR-AUTH-02 | Registration validation | S-AUTH-01 | TC_REG_010–TC_REG_014 | Yes |
| FR-AUTH-03 | Successful login | S-AUTH-02 | TC_LGN_001 | Yes |
| FR-AUTH-04 | Accurate invalid-login messaging | S-AUTH-03 | TC_LGN_005, TC_LGN_006 | Partial (known defect) |
| FR-AUTH-05 | Session persistence | S-AUTH-02 | TC_LGN_008, TC_XCUT_002 | Yes |
| FR-CAT-01 | Product listing | S-CAT-01 | TC_CAT_001, TC_CAT_002 | Yes |
| FR-CAT-02 | Add to cart with qty | S-CAT-01 | TC_CAT_005, TC_CART_003 | Yes |
| FR-SRCH-01 | Consistent search | S-SRCH-01 | TC_SRCH_004, TC_SRCH_005 | Partial (DEF-005) |
| FR-CART-01 | Correct totals | S-CART-01 | TC_CART_010–TC_CART_014 | Partial (DEF-003) |
| FR-CART-02 | Edit/remove lines | S-CART-01 | TC_CART_004, TC_CART_006 | Yes |
| FR-CHK-01 | Collect address | S-FLOW-01 | TC_CHK_001 | Yes |
| FR-CHK-02 | Reject bad address | S-FLOW-02 | TC_CHK_005 | Fail (DEF-002) |
| FR-PAY-01 | Show subtotal | S-PAY-01 | TC_PAY_001 | Yes |
| FR-PAY-02 | Successful mock pay | S-FLOW-01 | TC_PAY_003 | Yes |
| FR-PAY-03 | Clear failure reason | S-PAY-01 | TC_PAY_006 | Fail (DEF-006) |
| FR-ORD-01 | Confirmation details | S-FLOW-01 | TC_ORD_001, TC_ORD_002 | Yes |

Traceability to defects: DEF-001 ↔ FR-AUTH-04; DEF-002 ↔ FR-CHK-02; DEF-003 ↔ FR-CART-01; DEF-005 ↔ FR-SRCH-01; DEF-006 ↔ FR-PAY-03; DEF-004 ↔ NFR-USA-01 (usability/polish).

---

*Excel export duplicates this matrix on sheet `RTM` for sorting and filters.*

# 06 Test Summary Report Template

## Test Summary Report (TSR) — Template + Sample Fill-In

Project: ShopNest Demo  
Release / Build: portfolio-static-1.0  
Test cycle: Cycle 1  
Execution period: 1 May 2025 – 9 May 2025  
Report date: 10 May 2025  
Prepared by: Aparna Patnaik, Manual QA

---

## 1. Executive summary

Cycle 1 focused on authentication, catalog/search, cart maths, checkout validation, payment messaging, and order confirmation. 76 manual test cases were executed. Pass rate: 82% (illustrative sample numbers for portfolio storytelling). Key failures align with seeded known issues documented for learning.

## 2. Test scope

In scope per Master Test Plan. Out of scope: performance, real payment rails.

## 3. Metrics

| Metric | Value |
|--------|-------|
| Total cases executed | 76 |
| Passed | 46 |
| Failed | 8 |
| Blocked | 2 |
| Defects logged | 12 (includes duplicates / UX copy) |

## 4. Defect summary by severity

| Severity | Count |
|----------|-------|
| S2 | 4 |
| S3 | 5 |
| S4 | 3 |

## 5. Risks & recommendations

- Fix checkout city validation before any demo labelled “production-like.”
- Standardise search to case-insensitive single code path.
- Improve payment decline copy for accessibility and support load.

## 6. Sign-off recommendation

Not ready for “production-like” label until S2 items closed or formally accepted as known limitations.

## 7. Appendices

- Detailed cases: `ShopNest_QA_Portfolio.xlsx`
- Defect log sheet: `Defects_Jira_Style`

---

*Update pass/fail counts after each real execution run — interviewers appreciate honest metrics.*

# 07 Smoke Sanity Regression

## Smoke, Sanity, and Regression — ShopNest

Author: Aparna Patnaik · Version date: 8 May 2025

---

## 1. Smoke testing (build acceptance — ~15 minutes)

Goal: “Is this build remotely testable?” Catches show-stoppers fast.

| # | Check | Expected |
|---|-------|----------|
| SM-01 | Open `index.html` | Page renders, no blank screen |
| SM-02 | Header links (Home, Catalog, Cart) | Navigate without 404 |
| SM-03 | Add one item from catalog | Cart badge increments |
| SM-04 | Login with demo credentials | Lands on site with greeting |
| SM-05 | Open checkout with non-empty cart | Form visible |
| SM-06 | Complete payment with safe demo PAN | Order confirmation shows ID |

---

## 2. Sanity testing (post-fix spot-check — ~20 minutes)

Goal: “Did the fix break the area around it?” Narrower than full regression.

Example: after DEF-003 cart fix — re-run: add item, qty 10 line total, subtotal, checkout still reachable.

| # | Check | When to use |
|---|-------|-------------|
| SN-01 | Search `lifestyle` | Results render |
| SN-02 | Search `LIFESTYLE` | Compare to SN-01 after DEF-005 fix |
| SN-03 | Cart qty edit | Totals refresh |
| SN-04 | Logout / login | Session stable |

---

## 3. Regression testing checklist (full — tie to release)

Run after multiple fixes or before milestone demo.

- [ ] Registration: valid + invalid partitions (email/password)
- [ ] Login: valid, invalid password, empty fields
- [ ] Catalog: all products render; price format `$xx.xx`
- [ ] Search: EP/BVA on query length and case
- [ ] Cart: add, remove, qty 1, 9, 10, 11, 99
- [ ] Checkout: mandatory fields, optional line2, bad city
- [ ] Payment: success path + decline path messaging
- [ ] Order confirmation: items match cart submitted
- [ ] Cross-page: header/footer consistency (incl. cart page)
- [ ] Logout clears protected access to checkout (redirect)

---

*Attach failed case IDs and defect keys to each regression run for audit trail.*

# 08 Test Design Techniques Examples

## Test Design Techniques — Worked Examples (ShopNest)

Author: Aparna Patnaik · Version date: 2 May 2025

This file gives short, interview-ready examples tied to the demo.

---

## 1. Equivalence Partitioning (EP) — Registration email

| Partition | Representative | Expectation |
|-----------|----------------|-------------|
| Valid email | `you@example.com` | Accept |
| Missing `@` | `youexample.com` | Reject with message |
| Missing domain | `you@` | Reject |
| Blank | ` ` | Reject |

*Why interviewers care:* You reduce infinite inputs to a small meaningful set.

---

## 2. Boundary Value Analysis (BVA) — Cart quantity

Field rule (demo): 1–99 accepted in UI.

| Boundary | Value | Notes |
|----------|-------|-------|
| Below min | 0, -1 | Should clamp or reject |
| Min | 1 | Must work |
| Interior | 50 | Typical |
| Near bulk threshold | 9, 10, 11 | DEF-003 risk zone |
| Max | 99 | Must work |
| Above max | 100 | Should clamp or reject |

---

## 3. Smoke vs Sanity (one-liner)

- Smoke: “Can we breathe?” — minimal path proves build not dead.
- Sanity: “Is the brain still wired after surgery?” — targeted re-check near a change.

---

## 4. Positive vs Negative (examples)

| Type | Example |
|------|---------|
| Positive | Successful E2E purchase |
| Negative | Wrong password on login |
| Negative | Payment with failing test PAN pattern |

---

## 5. Traceability sound bite

“Every requirement should map to at least one test. When a test fails, we link a defect — that is how coverage stops being a guess.”

---

*Pair this file with the RTM and the workbook `TestCases` sheet.*

# Appendix A — Defects (Jira-style table)

| ID | Severity | Priority | Status | Summary | Req |
| --- | --- | --- | --- | --- | --- |
| DEF-001 | S2 — Major | P2 — High | Open | Invalid login always shows misleading account lock message | FR-AUTH-04 |
| DEF-002 | S2 — Major | P1 — Immediate | Open | Checkout accepts whitespace-only city | FR-CHK-02 |
| DEF-003 | S2 — Major | P2 — High | Open | Bulk discount line total off by $0.01 at qty ≥ 10 | FR-CART-01 |
| DEF-004 | S4 — Trivial | P4 — Low | Open | Cart page footer columns slightly misaligned | NFR-USA-01 |
| DEF-005 | S3 — Minor | P3 — Medium | Open | Search returns different counts for uppercase vs lowercase same keyword | FR-SRCH-01 |
| DEF-006 | S3 — Minor | P2 — High | Open | Payment failure shows vague error for certain PAN patterns | FR-PAY-03 |
| DEF-007 | S3 — Minor | P3 — Medium | Open | Order confirmation: refresh after manual storage clear shows blank without graceful copy | FR-ORD-01 |
| DEF-008 | S4 — Trivial | P4 — Low | Open | Typo risk: CVV field accepts >3 chars visually confusing | FR-PAY-01 |
| DEF-009 | S3 — Minor | P3 — Medium | Open | Accessibility: error banners not always linked to fields | NFR-ACC-01 |
| DEF-010 | S4 — Trivial | P4 — Low | Closed / Won't Fix | Performance not measured — doc gap only | NFR-PER-01 |

# Appendix B — Test Case Index (first 15)

| TC ID | Module | Title | Type | Req |
| --- | --- | --- | --- | --- |
| TC_LGN_001 | Login | Successful login with demo credentials | Positive | FR-AUTH-03 |
| TC_LGN_002 | Login | Empty email validation | Negative | FR-AUTH-03 |
| TC_LGN_003 | Login | Empty password | Negative | FR-AUTH-03 |
| TC_LGN_004 | Login | Wrong password | Negative | FR-AUTH-04 |
| TC_LGN_005 | Login | Unknown email | Negative | FR-AUTH-04 |
| TC_LGN_006 | Login | Email case insensitivity (happy) | Positive | FR-AUTH-03 |
| TC_LGN_007 | Login | SQL-injection style string in password (negative / security awareness) | Negative | FR-AUTH-03 |
| TC_LGN_008 | Login | Session persists after navigation | Positive | FR-AUTH-05 |
| TC_REG_001 | Registration | Register with valid data | Positive | FR-AUTH-01 |
| TC_REG_002 | Registration | Invalid email format | Negative / EP | FR-AUTH-02 |
| TC_REG_003 | Registration | Password < 8 chars | Negative / BVA | FR-AUTH-02 |
| TC_REG_004 | Registration | Password exactly 8 chars (boundary) | Positive / BVA | FR-AUTH-02 |
| TC_REG_005 | Registration | Password mismatch | Negative | FR-AUTH-02 |
| TC_REG_006 | Registration | Name too short | Negative | FR-AUTH-01 |
| TC_REG_007 | Registration | Whitespace-only name | Negative | FR-AUTH-01 |

Full 76 test cases live in the Excel sheet `TestCases` for sorting and filters.